FITHUB CRM

Fitness Center Management System

Phase 3: Implementation, Testing & Deployment

Document Version: 1.0

Platform: Salesforce Lightning

Date: 2025

# 1. UI/UX Customization

## 1.1 Lightning App Builder

The FitHub CRM Lightning Application was created using App Manager to provide a unified workspace for all fitness center operations:

- App Name: FitHub CRM

- Navigation Style: Standard Navigation

- Navigation Items: Fitness Members, Classes, Bookings, Trainers, Memberships, Payments, Reports, Dashboards

- User Profiles: System Administrator, Manager, Receptionist, Trainer

## 1.2 Dynamic Forms & Customization

Dynamic Forms enhance the user experience by conditionally displaying fields based on record type and user role:

- Member records display different fields for Regular vs Premium tiers

- Receptionists see booking workflows; Trainers see read-only class info

- Inline editing capabilities for quick updates without leaving the list view

# 2. Reports & Dashboards

## 2.1 Monthly Class Attendance Report

A matrix-format report that tracks class enrollment patterns:

- Source: Booking__c records

- Rows: Class Name

- Columns: Booking Status (Pending, Confirmed, Cancelled)

- Metrics: Count of bookings, subtotals by class

- Chart: Bar chart visualizing attendance trends

## 2.2 Membership Revenue Report

Tracks revenue by membership plan type and time period:

- Source: Membership__c records

- Rows: Plan Type (Basic, Standard, Premium)

- Columns: Month of Start Date

- Metrics: SUM of Fee amount

- Chart: Line chart showing revenue trends over time

## 2.3 Active vs Expired Memberships Report

Monitors member retention and renewal patterns:

- Source: Membership__c records

- Filters: Status IN (Active, Inactive, Suspended)

- Provides actionable insights for retention strategies

## 2.4 Fitness Centre Operations Dashboard

A comprehensive executive dashboard displaying real-time KPIs:

- Monthly Class Attendance (Bar Chart)

- Membership Revenue Trend (Line Chart)

- Active Member Count (Metric Card)

- Monthly Revenue Total (Metric Card)

- Membership Status Distribution (Donut Chart)

# 3. Testing Strategy & Results

## 3.1 Test Case Coverage

Comprehensive test cases were designed and executed for each critical feature:

| Test ID | Feature | Type | Status |
| --- | --- | --- | --- |
| TC-001 | New Member Registration - Screen Flow | Functional | PASS |
| TC-002 | Class Booking - Apex Trigger Capacity Check | Functional | PASS |
| TC-003 | Approval Process - Premium Membership | Functional | PASS |
| TC-004 | Scheduled Flow - Membership Expiry Email | Automation | PASS |
| TC-005 | Record-Triggered Flow - Payment Confirmation | Automation | PASS |
| TC-006 | Validation Rule - Phone Number Format | Validation | PASS |
| TC-007 | Report - Monthly Class Attendance | Analytics | PASS |

## 3.2 Apex Test Coverage

Apex Test Classes were created for all custom triggers and classes to ensure code quality and meet Salesforce's 75% minimum code coverage requirement:

| Class/Trigger | Test Methods | Coverage % |
| --- | --- | --- |
| ClassCapacityTrigger | testBookingOverCapacity, testBookingUnderCapacity | 94% |
| MembershipRenewalBatch | testBatchExecution, testAutoRenewal | 88% |
| EmailNotificationHelper | testSendConfirmationEmail, testSendReminderEmail | 91% |

## 3.3 Test Execution Summary

- Total Test Cases Executed: 7

- Passed: 7 (100%)

- Failed: 0

- Average Code Coverage: 91% (exceeds 75% requirement)

# 4. Data Migration & Management

## 4.1 Data Import Strategy

A phased data migration approach was adopted to ensure data integrity:

- Phase 1: Import existing member data from legacy CRM (CSV format)

- Phase 2: Validate and deduplicate member records

- Phase 3: Import trainer and class data

- Phase 4: Link historical bookings and payments

## 4.2 Data Quality Assurance

Post-migration validation steps:

- Reconciliation reports comparing legacy vs new system record counts

- Field-level verification of critical data (emails, phone numbers, amounts)

- Duplicate Management rules enforcing email uniqueness

- Audit trail tracking all data changes via Field History Tracking

## 4.3 Backup & Recovery

Salesforce Cloud infrastructure provides automatic daily backups and point-in-time recovery options. Manual backups are also taken before major system updates.

# 5. Security Configuration & Compliance

## 5.1 Role-Based Access Control

User access is strictly controlled based on defined organizational roles:

- System Administrator: Full platform access for configuration and maintenance

- Manager: Access to reports, dashboards, and CRUD on all business objects

- Receptionist: Create/Read/Update members and bookings; Read-only on classes

- Trainer: Read-only access to assigned classes and member info within those classes

## 5.2 Field-Level Security

Sensitive fields are restricted from non-administrative users:

- Transaction IDs: Visible only to Manager and Administrator

- Refund Amounts: Restricted to Finance/Administrator roles

- Member Health Notes: Restricted to appropriate staff only

# 6. Deployment & Release Management

## 6.1 Change Set Deployment

The FitHub CRM was deployed from development sandbox to production using Salesforce Change Sets:

- Custom Objects: All six objects (Member, Trainer, Class, Booking, Membership, Payment) packaged in single Change Set

- Automation: Flows, Validation Rules, and Email Alerts deployed in second Change Set

- Apex: All Apex classes and triggers deployed with Apex Test Classes

- Reports & Dashboards: Deployed in final Change Set after UAT completion

## 6.2 Deployment Validation

Pre-deployment checks ensure system integrity:

- Component dependencies verified

- Apex code coverage confirmed at ≥75%

- Rollback plan documented

- User acceptance testing (UAT) completed successfully

# 7. Post-Deployment Maintenance

## 7.1 System Monitoring

Post-deployment monitoring focuses on system health and user adoption:

- Daily dashboard review of system usage and error logs

- Weekly email alert performance checks

- Monthly data quality audits

- Quarterly user feedback sessions for continuous improvement

## 7.2 Troubleshooting & Issue Resolution

Documented procedures for common issues:

- Email Delivery Failures: Check email alert configuration and recipient email validity

- Flow Errors: Review Flow logs in Flow Builder and check formula conditions

- Apex Trigger Issues: Monitor debug logs and review governor limit usage

- Report Accuracy: Verify source record counts and apply appropriate filters

# 8. Future Enhancements & Roadmap

The FitHub CRM is designed for continuous improvement. Planned enhancements include:

- Mobile App Integration: Salesforce mobile app for trainers to view class rosters on-the-go

- AI-Powered Recommendations: Einstein Analytics for personalized class suggestions

- SMS & WhatsApp Notifications: Real-time alerts via messaging channels

- Member Portal: Salesforce Experience Cloud for self-service booking and renewals

- Payment Gateway Integration: Direct Razorpay/Stripe integration for seamless in-app payments

- Multi-Branch Support: Consolidated dashboards with branch-level reporting

- IoT Integration: Gym equipment sensors for automated attendance tracking

# 9. Project Metrics & Statistics

| Metric | Value |
| --- | --- |
| Custom Objects Created | 6 |
| Custom Fields Configured | 45+ |
| Validation Rules | 7 |
| Automation Flows | 3 (Screen, Scheduled, Record-Triggered) |
| Apex Classes & Triggers | 4 |
| Functional Test Cases | 7 (100% Pass Rate) |
| Code Coverage | 91% average |
| Reports & Dashboards | 4 Reports + 1 Dashboard |
| Global Picklists | 7 |

# 10. Project Conclusion

The FitHub CRM project has been successfully completed across all three phases. The Salesforce Lightning platform implementation delivers a comprehensive, secure, and scalable solution for fitness center management.

Key achievements:

- ✓ All functional requirements implemented and tested

- ✓ 100% test case pass rate with 91% code coverage

- ✓ Role-based security with granular access control

- ✓ Comprehensive automation reducing manual effort

- ✓ Real-time analytics enabling data-driven decisions

The system is now ready for production deployment and ongoing support. Continuous monitoring and the planned enhancements will ensure the FitHub CRM remains a strategic asset for fitness center operations.

This marks the successful completion of the FitHub CRM implementation project.